SPRINT 1 REPORT

J-VizAudit – Online Java Compiler with Visualization

Group 1  |  Sprint 1 – Design  |  SE2 2026

| Sprint No. | Sprint 1 |
| --- | --- |
| Sprint Name | Design Phase |
| Period | 21/02/2026 – 07/03/2026 |
| Phase | Phase 1 – Design |
| File Name | Group_1_Sprint_1.docx |

# *) Work Done in This Sprint

This sprint covers all design artefacts required before development begins. Four core design tasks were completed, establishing the full technical and visual foundation of the J-VizAudit system.

- System Architecture & Data Layer

- T0001 – Defined three-tier architecture (Frontend / Backend / Database), drew component diagrams, and established API contracts between the frontend and backend layers.

- T0003 – Listed all entities (User, CodeSession, DiagramResult, ExecutionLog, FormatterLog), drew the ER diagram, and confirmed the database schema for storing code and user sessions.

- UI Design & Communication Protocol

- T0002 – Sketched screen layouts for the editor and diagram views, built a Figma prototype of the split-screen interface, and presented wireframes to the team for approval.

- T0004 – Defined all WebSocket event types and JSON message structures for each STOMP message, and documented the protocol specification in the technical design document.

# *) Work Planning for Next Sprint

Sprint 2 will begin backend development based on the approved architecture and API contracts. The primary focus is setting up the Spring Boot project and delivering the three core visualization APIs.

- Project Infrastructure

- T0005 – Create the Spring Boot project, configure Maven, add all required dependencies (JavaParser, WebSocket, Thymeleaf), and perform the initial WebSocket endpoint setup.

- Core Visualization APIs

- T0006 – Implement the UML Diagram Generation API: parse Java AST using JavaParser, extract class/interface/inheritance information, and generate Mermaid class diagram syntax delivered via WebSocket.

- T0007 – Implement the Flowchart Generation API: analyse control-flow structures (if/else, for, while, switch) from the AST, map them to Mermaid flowchart nodes, and handle unsupported constructs (lambda, anonymous classes) with user notifications.

- T0008 – Implement the Code Formatting API: receive code via WebSocket, reformat indentation, whitespace, and brace placement using JavaParser, and return the clean code.

# *) Issues & Questions

## Issues

- The WebSocket JSON message structure defined in T0004 has not yet been validated against the Spring Boot STOMP broker configuration. A minor mismatch may require adjustment at the start of Sprint 2.

- The ER diagram (T0003) uses a single CodeSession table to store both draft and saved states. This approach may need review if session state transitions become more complex during development.

## Questions

- Should the database schema support soft-delete (an 'is_deleted' flag) for CodeSession records, or is hard-delete sufficient for the current scope?

- Are multi-user session sharing and collaborative editing explicitly out of scope for all sprints, or should they be tracked as a future backlog item?

# *) Change Requests

- No change requests at this stage. All design artefacts were completed within Sprint 1. Any scope adjustments must be discussed by the full team before implementation.

End of Sprint 1 Report – J-VizAudit – Group 1, SE2, 2026