SPRINT 5 REPORT

J-VizAudit – Online Java Compiler with Visualization

Group 1  |  Sprint 5 – Deployment & Presentation  |  SE2 2026

| Sprint No. | Sprint 5 |
| --- | --- |
| Sprint Name | Deployment & Presentation |
| Period | 14/04/2026 – 20/04/2026 |
| Phase | Phase 4 – Deployment ¦ Phase 5 – Presentation |
| File Name | Group_1_Sprint_5.docx |

# *) Work Done in This Sprint

This is the final sprint. All deployment, documentation, and presentation tasks are completed. The J-VizAudit application is live on the production server, all documentation is finalized, and the team is ready for the submission and live demo.

- Deployment & Technical Documentation

- T0021 – Completed the README (project overview, build instructions, local run guide), API endpoint reference (all REST and WebSocket endpoints with request/response formats), and the student-facing user guide covering all features, input constraints, and known limitations.

- T0022 – Configured the production server environment (JDK 17, MySQL, Maven), built the JAR artifact, deployed the application, and confirmed normal operation via smoke tests: registration, login, code compilation, UML generation, flowchart generation, formatting, save/load sessions, and admin user management all verified on the live server.

- Presentation & Final Submission

- T0023 – Prepared presentation slides covering: problem statement and motivation, system architecture, live feature demonstration plan, technical challenges overcome (AST-to-Mermaid pipeline, WebSocket latency, sandboxed JVM), and known limitations. Live demo rehearsed twice with all features validated.

- T0024 – Delivered the live J-VizAudit demonstration to the evaluation panel. Handled Q&A. Submitted all project documentation (project plan, SRS, ERD, design patterns, user manual, sprint reports, novelty report) and source code through the designated submission channel.

# *) Work Planning for Next Sprint

This is the final sprint. There is no next sprint. Post-submission backlog items are listed below for reference only.

- Post-Submission Backlog (Future Work – Not Planned)

- BACKLOG-01 – Implement a self-service Forgot Password / password reset flow.

- BACKLOG-02 – Add multi-user session sharing and collaborative editing capability.

- BACKLOG-03 – Extend UML generation to support generic type parameters and annotation declarations.

- BACKLOG-04 – Add flowchart support for lambda expressions and anonymous class bodies.

- BACKLOG-05 – Improve mobile responsiveness for screen resolutions below 1280x720.

# *) Issues & Questions

## Issues

- Safari WebSocket reconnection after sleep/wake cycles behaves inconsistently. This is documented as a known limitation in the user manual. Users on Safari are advised to reload the page if the connection-lost banner appears.

- The production deployment uptime target of 99.5% (NFR) has not been verified over an extended period. Uptime measurement begins after submission and is outside the current project scope.

## Questions

- No open questions. All design and implementation decisions have been finalised.

# *) Change Requests

- No change requests. Scope is frozen. All features delivered match the SRS and the project plan. Backlog items listed in the Work Planning section are deferred to a future release and are not part of the current submission.

End of Sprint 5 Report – J-VizAudit – Group 1, SE2, 2026